## Slide 1: Transitioning from Waterfall to Agile: A Comprehensive Overview
Analyzing Scrum-Agile and Waterfall Development Approaches
John Munguia
6/28/24

## Slide 2: Introduction
ChadaTech's current development model utilizes the Waterfall approach.
Purpose: To provide an overview of the Scrum-Agile approach and compare it with Waterfall to aid in deciding on the transition.

## Slide 3: Key Facets of Scrum-Agile Approach
Iterative and Incremental Development: Continuously building and improving the product.
Flexibility and Adaptability: Quickly responding to changes and new requirements.
Continuous Feedback and Improvement: Regular reviews and retrospectives.
Enhanced Collaboration and Communication: Daily stand-ups and close team collaboration.

## Slide 4: Explaining Agile Roles
Product Owner:
- Maximizes product value.
- Manages product backlog and priorities.
Scrum Master:
- Facilitates the team and Scrum events.
- Ensures adherence to Agile practices.
Development Team:
- Self-organizing professionals delivering the product increment.
- Manages their own work to achieve sprint goals.

## Slide 5: Explaining Agile Phases
Sprint Planning:
- Sets goals and scope for the sprint.
- Ensures clear understanding of tasks.
Daily Stand-ups:
- Discuss progress and obstacles.
- Promotes transparency and swift issue resolution.
Sprint Review:
- Demonstrates product increment to stakeholders.
- Gathers feedback for alignment with user needs.
Sprint Retrospective:
- Reflects on the sprint to improve processes.
- Encourages continuous improvement and team growth.

## Slide 6: Describing Waterfall Model
Phases in Waterfall:
- Requirements, Design, Implementation, Testing, Deployment, Maintenance.
Characteristics:
- Sequential and linear process.
- Inflexibility to changes once a phase is completed.
Example Comparison:
- In Waterfall, changes discovered during implementation would cause significant delays and rework, unlike Agile which adapts easily to changes.

## Slide 7: Waterfall vs. Agile Development
Waterfall:
- Predictable timelines and costs.
- Less flexibility in accommodating changes.
- Suitable for well-defined projects with stable requirements.
Agile:
- Flexible and adaptive to changes.
- Continuous feedback and improvement.
- Suitable for projects with evolving requirements and high stakeholder involvement.

## Slide 8: Factors to Consider When Choosing Waterfall or Agile
Project Complexity and Size:
- Large, complex projects benefit from Agile's flexibility.
- Simple, well-defined projects may suit Waterfall.
Requirement Stability:
- Stable requirements favor Waterfall.
- Evolving requirements favor Agile.
Stakeholder Involvement:
- High involvement favors Agile for continuous feedback.
- Low involvement may suit Waterfall.
Example from Course Experience:
- The SNHU Travel project benefitted from Agile's flexibility due to evolving client needs and regular feedback loops.

## Slide 9: Conclusion
Recap of key points: Scrum-Agile roles, phases, and comparison with Waterfall.
Recommendations for ChadaTech: Transition to Agile for better flexibility, collaboration, and continuous improvement.
Invitation for questions and discussion.

## Slide 10: References
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
Cohn, M. (2004). User Stories Applied: For Agile Software Development. Addison-Wesley.